# MAD Project Review & Production Readiness Report

Prepared On: 18 May 2026
Project: Music Analytics Dashboard (MAD)
Tech Stack: React + Vite + Express + TypeScript + Prisma + PostgreSQL + Redis

## 1. Project Overview

The MAD (Music Analytics Dashboard) project is a production-grade artist analytics platform designed to provide insights into artist growth, concert performance, audience demographics, revenue analytics, and social media trends. The system includes a modern frontend dashboard, backend APIs, Redis caching, and analytics calculation services.

## 2. Current Architecture

Frontend: React + Vite

State Management: Zustand

Charts & Visualization: Custom Chart Components

Backend: Express + TypeScript

Database ORM: Prisma

Database: PostgreSQL

Caching Layer: Redis

Authentication: JWT-based authentication

API Structure: REST APIs

Analytics Layer: Dedicated calculation service architecture

## 3. Major Work Completed

Completed frontend dashboard UI implementation

Implemented KPI cards and dashboard analytics layout

Integrated chart components including Line Charts, Pie Charts, and Bar Charts

Connected frontend and backend APIs successfully

Implemented analytics hooks and service layer in frontend

Created centralized API client using Axios

Implemented Redis caching for analytics APIs

Created Dashboard Controller and Analytics Controller

Implemented Revenue Per City analytics endpoint

Implemented Genre Popularity analytics endpoint

Implemented Audience Gender Distribution analytics endpoint

Implemented Audience Age Distribution analytics endpoint

Integrated Prisma queries for analytics data fetching

Added error boundaries in frontend

Added loading states and skeleton loaders

Implemented dashboard filtering logic

Created reusable UI components

Integrated authentication token interceptor

Resolved frontend-backend API integration issues

Resolved import resolution issues related to analytics services

Refactored dashboard to use backend-driven analytics

Established analytics calculation service architecture

## 4. Errors & Issues Resolved

Fixed Vite import resolution errors for analytics service

Resolved frontend API client configuration issues

Resolved Redis connection and caching issues

Fixed Prisma BigInt serialization problems

Resolved dashboard rendering issues caused by null/undefined values

Fixed chart data normalization issues

Resolved NaN accumulation issue in revenue calculations

Optimized dashboard rendering performance

Resolved repeated API call inefficiencies

Implemented cache-based API optimizations

Improved error handling for analytics endpoints

Fixed inconsistent response structures between backend and frontend

## 5. Current Status

Frontend dashboard structure is functional

Backend APIs are connected successfully

Redis caching is operational

Core analytics architecture is established

Charts are integrated and ready for live data

Authentication system is functional

Calculation layer implementation is in progress

Database seeding/population is pending

## 6. Pending Work Before Production

Complete analytics calculation layer

Implement real Rate of Growth (RoG) calculations

Implement proper time-series aggregation logic

Populate database with production-like analytics data

Optimize Prisma queries further

Add pagination and filtering support

Add API validation and request sanitization

Complete testing of frontend and backend APIs

Perform integration testing

Implement role-based access control

Add monitoring and logging

Improve mobile responsiveness

Add export/download features

Prepare CI/CD deployment pipeline

Finalize production environment configuration

Deploy frontend and backend services

## 7. Production Readiness Plan

Finalize analytics service layer

Perform database optimization and indexing

Enable production-grade Redis caching strategies

Configure secure environment variables

Deploy backend APIs

Deploy frontend dashboard

Implement monitoring and error tracking

Perform load and performance testing

Configure automated backups

Complete end-to-end QA testing

## 8. Immediate Next Steps

Finish centralized analytics calculation service

Connect all dashboard analytics fully to backend-driven calculations

Populate database with real/sample analytics data

Test all dashboard charts with live backend data

Prepare production deployment pipeline

## 9. Conclusion

The MAD project has progressed significantly from architecture setup to a working analytics dashboard with backend integration and caching support. The remaining work is primarily focused on completing the analytics calculation engine, database population, testing, and production deployment preparation.